## Slide 1
AgriConnect
Week 1 Progress Report
Smart Farm-to-Market & Crop Advisory Platform
Period: Mon 24 Aug → Mon 31 Aug 2026
Milestone: Lab — functional CRUD marketplace
Status: Green — lab acceptance criteria met
Team: Kabir Manchanda (1024030415) · Manbhav Kumar Terry (1024030427)
Course: UCS503P · TIET

## Slide 2
AgriConnect · UCS503P · Week 1 · Kabir Manchanda & Manbhav Kumar Terry
Agenda
• Problem & one-line pitch
• Lab milestone goals
• What we delivered this week
• Stack & architecture
• Team split
• Demo checklist
• Next week (Prototype)

## Slide 3
AgriConnect · UCS503P · Week 1 · Kabir Manchanda & Manbhav Kumar Terry
Problem & pitch
Why AgriConnect exists
• Farmers lack a direct channel to buyers; buyers lack reliable sourcing from growers
• Value leaks to opaque intermediary chains
• Pitch: Direct market access and price transparency for farmers
• Lab focus: production-shaped CRUD marketplace (not a throwaway demo)

## Slide 4
AgriConnect · UCS503P · Week 1 · Kabir Manchanda & Manbhav Kumar Terry
Lab goals (Week 1)
Faculty-facing Lab milestone
• Auth + RBAC: Farmer / Buyer / Admin
• Produce listings with photo uploads
• Orders with inventory-safe quantity + state machine
• Admin moderation, notifications, basic reports
• Frontend talks only to Express — never to the database

## Slide 5
AgriConnect · UCS503P · Week 1 · Kabir Manchanda & Manbhav Kumar Terry
Delivered — backend
Kabir — Express / Prisma / Supabase
• Monorepo + Express REST API under /api/v1
• Prisma schema + migrations on Supabase PostgreSQL
• JWT access + HttpOnly refresh cookies; Zod validation
• Listings CRUD + Supabase Storage photos (1–5)
• Order state machine: pending → accepted → confirmed → fulfilled / cancelled
• Admin verify / suspend / moderate; notifications; reports
• Password reset path; rate limits; ownership checks

## Slide 6
AgriConnect · UCS503P · Week 1 · Kabir Manchanda & Manbhav Kumar Terry
Delivered — frontend
Manbhav — Next.js App Router
• Register / login / session refresh wiring
• Marketplace browse + listing detail
• Farmer listing create / edit / publish flow
• Buyer order place + status views
• Notifications UI + early landing / public profile
• In-memory access token (no localStorage secrets)

## Slide 7
AgriConnect · UCS503P · Week 1 · Kabir Manchanda & Manbhav Kumar Terry
Stack
Locked Lab stack
• Frontend: Next.js (App Router) + TypeScript + Tailwind
• Backend: Node.js + Express 5 + TypeScript (strict)
• DB: PostgreSQL on Supabase via Prisma
• Storage: Supabase Storage (service role on server only)
• Auth: JWT access + refresh cookie
• Validation: Zod on env + every request

## Slide 8
AgriConnect · UCS503P · Week 1 · Kabir Manchanda & Manbhav Kumar Terry
Demo checklist
What faculty can see end-to-end
• Register farmer + buyer; login as seeded admin
• Create draft listing → upload photos → publish active
• Buyer places order; farmer accepts → confirms → fulfills
• Admin suspends user / removes listing
• Notifications appear on order events
• Health: GET /health and /ready

## Slide 9
AgriConnect · UCS503P · Week 1 · Kabir Manchanda & Manbhav Kumar Terry
Next week — Prototype
Deferred from Lab
• Real-time order chat (Socket.io)
• Live mandi prices (Agmarknet / data.gov.in)
• Logistics tracking + escrow-style payments
• Buyer alerts + listing lifecycle jobs
• Docker Compose + GitHub Actions CI
• i18n (Hindi / Punjabi) and guest browse polish