## Slide 1
AgriConnect
Week 2 Progress Report
Smart Farm-to-Market & Crop Advisory Platform
Period: Mon 31 Aug → Mon 7 Sep 2026
Milestone: Prototype — real-time, production-shaped system
Status: Green — Prototype demo-ready on backend_frontend
Team: Kabir Manchanda (1024030415) · Manbhav Kumar Terry (1024030427)
Course: UCS503P · TIET

## Slide 2
AgriConnect · UCS503P · Week 2 · Kabir Manchanda & Manbhav Kumar Terry
Agenda
• Week 1 recap → Week 2 goals
• Market intelligence (mandi)
• Realtime chat, reviews, assistant
• Logistics, payments stub, alerts
• Docker + CI + i18n
• Verification & carry-over to Week 3

## Slide 3
AgriConnect · UCS503P · Week 2 · Kabir Manchanda & Manbhav Kumar Terry
From Lab to Prototype
What changed this week
• Lab CRUD marketplace was complete (Week 1)
• Prototype adds realtime, market data, packaging, and trust features
• Goal: faculty-demoable production-shaped system
• Status: Green — core Prototype slice committed (49a11f1 + CI fixes)

## Slide 4
AgriConnect · UCS503P · Week 2 · Kabir Manchanda & Manbhav Kumar Terry
Market intelligence
Agmarknet / data.gov.in
• Mandi prices service with latestOnly + ~90-day history
• APIs: GET /market/prices, /prices/summary, compare
• Frontend /market-prices page with resilient load UX
• Haryana Potato / Onion demo rows when feed has arrivals
• Listing-vs-mandi compare badge on marketplace

## Slide 5
AgriConnect · UCS503P · Week 2 · Kabir Manchanda & Manbhav Kumar Terry
Realtime & trust
Chat, reviews, Kisan assistant
• Order-scoped chat (REST + Socket.io) + typing indicators
• Reviews after fulfilled orders
• Kisan AI assistant backend + UI wiring (Gemini when keyed)
• Order timeline component for status history
• Guest browse + landing polish

## Slide 6
AgriConnect · UCS503P · Week 2 · Kabir Manchanda & Manbhav Kumar Terry
Ops & extras
Logistics, payments stub, alerts, jobs
• PATCH /orders/:id/logistics checkpoints
• Escrow-style payment stub (hold / confirm mock)
• Buyer produce alerts (/buyer/alerts)
• Listing expiry warnings + auto-expire jobs
• V2 schema migration + demo seed data

## Slide 7
AgriConnect · UCS503P · Week 2 · Kabir Manchanda & Manbhav Kumar Terry
Docker, CI, i18n
Production-shaped packaging
• docker-compose.yml + Dockerfiles for postgres / API / web
• GitHub Actions CI: typecheck, lint, tests
• Hindi / Punjabi (en/hi/pa) language switcher
• Register required fields: phone, state, district
• Localize screens end-to-end; locale cookie → <html lang>

## Slide 8
AgriConnect · UCS503P · Week 2 · Kabir Manchanda & Manbhav Kumar Terry
Verification
Evidence before close
• Backend Vitest green (43/43 at Week 2 close)
• Frontend build + i18n parity checks
• API_ENDPOINTS.md catalog for boss review
• Remote: origin/backend_frontend

## Slide 9
AgriConnect · UCS503P · Week 2 · Kabir Manchanda & Manbhav Kumar Terry
Carry into Week 3
Still uncommitted / finishing
• In-app voice calls (WebRTC)
• Payment methods + real Razorpay escrow / webhook
• Anti-bypass contact guard beyond chat
• Expand to 13 Indian locales + frontend test layer
• Faculty Prototype demo from master