## Slide 1
AgriConnect
Week 3 Progress Report
Smart Farm-to-Market & Crop Advisory Platform
Period: Mon 7 Sep → Mon 14 Sep 2026
Milestone: Prototype close-out + Capstone start (Grounded Kisan)
Status: Green — Capstone Grounded Kisan shipping to master
Team: Kabir Manchanda (1024030415) · Manbhav Kumar Terry (1024030427)
Course: UCS503P · TIET

## Slide 2
AgriConnect · UCS503P · Week 3 · Kabir Manchanda & Manbhav Kumar Terry
Agenda
• Week overview & phase snapshot
• Prototype hardening shipped
• Capstone: Grounded Kisan
• i18n + tests + proposal
• Risks & backlog
• Next week / faculty demo

## Slide 3
AgriConnect · UCS503P · Week 3 · Kabir Manchanda & Manbhav Kumar Terry
Phase snapshot
Lab → Prototype → Capstone
• Lab: Complete (Week 1) — CRUD marketplace
• Prototype: Complete (Week 2–3) — realtime, payments, calls, 13 locales
• Capstone: In progress — Grounded Kisan RAG + agronomist + weather
• Focus: faculty demo from master; then Capstone polish

## Slide 4
AgriConnect · UCS503P · Week 3 · Kabir Manchanda & Manbhav Kumar Terry
Prototype hardening
Shipped this week
• Payments: UPI / card / netbanking / COD; Razorpay verify + signed webhook
• Contact guard on chat, order notes, listing description/variety/village
• In-app voice calls (WebRTC + Socket.io); 45s ring timeout; smoke 13/13
• Edge hardening: 413 mapping, webhook checkout match, socket token refresh
• Natural orders list: active statuses above cancelled
• Pushed backend_frontend → merged master (local: 138 backend / 128 frontend tests)

## Slide 5
AgriConnect · UCS503P · Week 3 · Kabir Manchanda & Manbhav Kumar Terry
Capstone — Grounded Kisan
PRD §8.2 advisory platform start
• Same Kisan widget; curated knowledge pack + cite / refuse
• AGRONOMIST role + AdvisoryEscalation queue for high-stakes asks
• Profile weather + 5-day forecast (OpenWeather)
• Faster talk: pinned TTS model; short speak clips
• Offline eval: eval:grounded 30/30 on curated pack

## Slide 6
AgriConnect · UCS503P · Week 3 · Kabir Manchanda & Manbhav Kumar Terry
Product & docs
Also this week
• 13-locale UI: 477 keys × 13; Vitest parity / width / no-hardcoded-strings
• Header RTL + Noto webfonts for Indic scripts / Urdu
• project-proposal/ on master (PDF + LaTeX; submitted to Mr. Hardik)
• UCS503 faculty docs skeleton: index, requirements, architecture, testing, evaluation, ROADMAP

## Slide 7
AgriConnect · UCS503P · Week 3 · Kabir Manchanda & Manbhav Kumar Terry
Risks & backlog
Honest remaining work
• Native-speaker pass on machine-translated locales
• TURN server for calls behind strict NATs (STUN only today)
• Farmer payouts / settlement (escrow hold/refund done; payout not)
• Contact blocking on review comments (last free-text gap)
• Razorpay webhook tunnel needed for full local webhook demos
• Capstone backlog: ML price prediction, crop disease CV

## Slide 8
AgriConnect · UCS503P · Week 3 · Kabir Manchanda & Manbhav Kumar Terry
Faculty demo path
Suggested walkthrough
• 1. Landing → marketplace browse → mandi prices (Haryana Potato/Onion/Tomato)
• 2. Place order → chat → voice call (no phone exchange)
• 3. Payment method + escrow confirm path
• 4. Farmer Kisan: grounded answer with citations; refuse / escalate
• 5. Switch language; show admin moderate briefly

## Slide 9
AgriConnect · UCS503P · Week 3 · Kabir Manchanda & Manbhav Kumar Terry
Next week
Week 4 outlook
• Faculty Prototype + Grounded Kisan demo from master
• Optional: TURN for calls; farmer payout settlement
• Optional: expand grounded-eval; native locale pass
• Capstone: ML price / crop CV remain backlog unless prioritized